698C Corporate Center Ct Westminster MD 21157

Sales Team Account Manager: Ted Koblick Proposal Writer: Tyler Baylin Sales Engineer: Ronald Baylin

DLH-MD-2-CONFERENCE-ROOMS-UPGRADE

Friday, April 4, 2025

DLH Corporation

Table of Contents

Executive Summary	4

Statement of Work	4

Main Conference Room	4

Huddle Room	5

Project Implementation	6

2.2 Engineering and Design	7

2.3 Installation and Integration	7

2.4 Programming and Configuration	8

2.5 Testing and Commissioning	8

2.6 Training and Documentation	8

3. Responsibilities	8

3.1 Net-AV Responsibilities	8

3.2 Client Responsibilities	9

4. Project Timeline	9

4.1 Key Milestones	9

6. Change Management	10

7. Acceptance Criteria	10

8. Warranty and Support	10

8.1 Warranty	10

8.2 Support Options	10

9. Pricing and Payment Terms	11

9.1 Pricing	11

9.2 Payment Schedule	11

9.3 Terms	11

Optional USB 3.0 Upgrade	11

Standard Inclusions and Exclusions	11

Inclusions:	11

Exclusions:	12

Important Notice: Tariff Impact on Pricing	14

Proposal Acceptance	15

## Executive Summary

Thank you for the opportunity to present this audiovisual solution for DLH Corporation's conference room upgrades. Our comprehensive proposal outlines a state-of-the-art integration of display, audio processing, video conferencing, and control systems designed to enhance your team's collaboration capabilities.

The proposed solution features premium Samsung displays, advanced Biamp audio processing, Crestron control systems, and certified Microsoft Teams and Zoom conferencing technology. This integration will provide your team with an intuitive, high-performance meeting environment that supports both in-person and remote collaboration.

## Statement of Work

### Main Conference Room

#### General Overview

Net-AV will provide and install audio-visual equipment to upgrade the Main Conference Room with modern presentation, conferencing, and control capabilities. The system will enable high-quality video conferencing, content sharing, and collaborative meetings, managed through an intuitive control interface.

#### Collaboration Systems

Net-AV will install and configure:

- Yealink A20 Collaboration Bar certified for Zoom Rooms and Microsoft Teams

- Yealink CTP18 touch console for meeting control

- Integrated USB connectivity for guest laptop connections

- Side B will utilize the connectivity to the Yealink and includes the Yealink touch panel control.

#### Displays Systems

Net-AV will install and configure:

- One (2) Samsung QE98T 98" 4K Smart Signage display with wall mount

- One (2) Samsung QE75T 75" 4K Smart Signage display with wall mount

- Both displays will support up to 4K resolution for optimal content viewing

#### Video Systems

Net-AV will install and configure:

- Crestron DM-NVX-384 AV-over-IP switcher with HDMI and USB-C connectivity

- Crestron DM-NVX-360 encoder/decoder pairs for AV distribution

- Two (2) Crestron DM-NVX-E30 encoders for source connections

- Three (3) Crestron DM-NVX-D30 decoders for display connections

- All components configured for seamless 4K60 4:4:4 HDR video distribution

#### Audio Systems

Net-AV will install and configure:

- Two (2) Biamp Parle TCM-X ceiling microphone arrays

- Two (2) Biamp Parle TCM-XEX extension microphones

- Biamp TesiraFORTE DAN VT DSP with 12 analog inputs and 8 analog outputs for Dante and AVB audio transmission

- DSP configured for optimal audio processing, echo cancellation, and noise reduction

- Reuse existing amplifier and in-ceiling room speakers

#### Control Systems

Net-AV will install and configure:

- Crestron CP4N 4-Series Control System

- Custom programmed user interface for intuitive system operation

- Crestron GLS-PART-CN Cresnet partition sensor for room combining and dividing capabilities.

#### Racks Systems

Net-AV will install and configure:

- Existing Credenza racks will be reused and reworked

#### Other Systems

Net-AV will install and configure:

- Net-AV will setup controlling of the window shades via the Crestron control system

## Project Implementation

Net-AV will provide comprehensive project management services throughout the implementation process, including:

- Project planning and scheduling

- Resource coordination

- Regular client communication and updates

- Documentation and change management

- Risk mitigation

- Quality assurance

2.1 Project Management

Net-AV will provide comprehensive project management services throughout the implementation process, including:

- Project planning and scheduling

- Resource coordination

- Regular client communication and updates

- Documentation and change management

- Risk mitigation

- Quality assurance

### 2.2 Engineering and Design

Net-AV will provide detailed engineering and design services, including:

- System schematic development

- Equipment rack layout

- Network configuration

- Control system programming

- Audio DSP configuration

- Installation documentation

### 2.3 Installation and Integration

Net-AV will perform professional installation and integration services, including:

- Equipment rack assembly and wiring

- Display mounting and installation

- AV network configuration

- System integration and testing

- Cable management and termination

### 2.4 Programming and Configuration

Net-AV will provide programming and configuration services for all system components:

- Control system programming with intuitive user interface

- Audio DSP configuration for optimal sound quality

- Network switch configuration for AV-over-IP traffic

- Video routing and scaling setup

- Collaboration system configuration

### 2.5 Testing and Commissioning

Net-AV will perform comprehensive testing and commissioning procedures:

- System functionality verification

- Audio performance testing

- Video performance testing

- Control system validation

- Network performance validation

- End-to-end system testing

### 2.6 Training and Documentation

Net-AV will provide:

- User training sessions for room operators

- System documentation including as-built drawings

- Equipment manuals and warranty information

- Basic troubleshooting guide

- Support contact information

## 3. Responsibilities

### 3.1 Net-AV Responsibilities

- Provide all AV equipment specified in the quotation

- Provide all necessary installation materials

- Engineer, design, and program the AV systems

- Install and test all AV components

- Commission all systems and verify proper operation

- Provide user training and documentation

- Manage the project timeline and resources

- Communicate regularly with client stakeholders

### 3.2 Client Responsibilities

- Provide timely access to installation areas

- Provide electrical power at required locations

- Provide network connectivity with appropriate settings

- Participate in system design reviews

- Attend scheduled training sessions

- Provide necessary IT information for network integration

- Review and approve project deliverables

- Provide wall backing and reinforcement for displays on side walls

- Build out for new wall to support new displays on front wall

- Install PWB-100 wall boxes

## 4. Project Timeline

### 4.1 Key Milestones

- Project Kickoff: Date TBD

- Design Approval: +1 week from kickoff

- Equipment Ordering: +1 week from design approval

- Equipment Delivery: +3-4 weeks from ordering

- Installation Start: +1 week from equipment delivery

- System Programming: During installation

- Testing and Commissioning: +1 week from installation completion

- User Training: +1 week from commissioning

- Project Completion: +10-12 weeks from kickoff

## 6. Change Management

Any changes to the scope of work outlined in this document will be documented through a formal change order process. Change orders may affect the project timeline and cost and will require client approval before implementation.

## 7. Acceptance Criteria

The project will be considered complete and accepted when:

- All equipment is installed and operational

- All systems function according to specifications

- All user interfaces operate as designed

- Users have been trained on system operation

- Final documentation has been delivered

- Client signs formal acceptance document

## 8. Warranty and Support

### 8.1 Warranty

- Manufacturer warranty for all hardware components

- 90-day Net-AV labor warranty on installation

- Extended warranty options available

### 8.2 Support Options

Net-AV offers three levels of Support Service Agreements:

- Silver: Basic coverage with 9am-5pm support, same-day response

- Gold: Enhanced coverage with 9am-5pm support, 4-hour response

- Platinum: Premium coverage with 24/7/365 support, 2-hour response

## 9. Pricing and Payment Terms

### 9.1 Pricing

Total equipment cost as per Quote# Q05860: $103,989.33

Additional costs for:

- Engineering and design

- Installation labor

- Programming and configuration

- Testing and commissioning

- Training and documentation

- Project management

Total project cost will be provided in a separate financial proposal.

### 9.2 Payment Schedule

- 50% Deposit upon acceptance

- 40% upon substantial completion

- 10% upon final acceptance

### 9.3 Terms

- Net-AV standard terms and conditions apply

## Optional USB 3.0 Upgrade

If required an optional USB 3.0 upgrade can be purchased including Three (3) Extron USB TX/RX Extender pairs, and an Extron Four Input USB 10G Switcher.

## Standard Inclusions and Exclusions

Net-AV provides AV systems integration under the following standard inclusions and exclusions. In the event that there is a conflict between Net-AV’s standard inclusions/exclusions and those set forth in drawing documents shall take precedence:

### Inclusions:

- Access for Net-AV integration and engineering staff to the room during normal business hours for installation. Exact scheduling to be coordinated with DLH Corporation  staff prior to installation. At Net-AV request, off hours work will be granted to support the installation needs.

- Access to building facility engineer and or other staff, as needed, during design phase and installation for coordination of cable paths and access locations.

- DLH Corporation  will provide a working network connection for the video conferencing system.

- DLH Corporation  will provide Net-AV any IP addresses or other relevant network settings and/or information to allow set up of the audiovisual system components. Net-AV will work with the DLH Corporation  IT staff to acquire this information.

- It will be the DLH Corporation ‘s responsibility to manage the network and network attached devices.

- DLH Corporation will supply any laptop, tablets or computer(s) for the system.

- DLH Corporation will provide for any electrical work required within the room and is responsible for any relevant permits for such electrical work.

- DLH Corporation will specifically supply any AC power connections required at the equipment racks or credenzas. Some work may require electrical service (not supplied under this proposal) if standard AC outlet not available in proximity to the racks or credenzas.

- DLH Corporation will supply G/OFE equipment to Net-AV for integration in proper working order, and in a timely manner, so as not to impact the delivery schedule.

- Where applicable, the owner’s architect will provide Net-AV’s engineering department with all required architectural floor, reflected ceiling, building elevation, and section plans in Auto Cad format at no charge to Net-AV.

- DLH Corporation will supply the appropriate software keys for multi-point calls and/or external bridging for multi-point calls.

- DLH Corporation will supply required IP addresses and accessibility if the system is to part of the DLH Corporation network.

- Software licensing – Where applicable Net-AV will provide access to source code written specifically for the operation of the control systems. This will be provided under a licensing agreement limiting the duplication and distribution of software written by Net-AV for the specific use within the systems installed by Net-AV.

### Exclusions:

- All conduits, high voltage wiring panels, breakers, relays, boxes, receptacles, etc. Any related electrical work, including but not limited to 110VAC, conduit, core drilling, raceway and boxes.

- Voice/data cabling, POTS/ analog phone lines, ISDN lines, network ports, etc.

- Network connectivity, routing, switching and port configuration necessary to support audio-visual equipment.

- Concrete saw cutting and/or core drilling.

- Fire wall, ceiling, roof and floor penetration, patching, removal or fire stopping.

- Necessary ceiling tile or T-bar modifications, replacement and/or repair.

- Any and all millwork (moldings, trim, etc.) and/or furniture. All millwork and/or furniture or modifications to project millwork to accommodate the AV equipment is to be provided by others unless otherwise noted in this proposal.

- Painting, patching or finishing of architectural surfaces.

- Government/Owner furnished equipment (G/OFE) or equipment by others Installation of devices, systems, hardware, software as outlined in the statement of work.

- Permits (unless specifically provided for elsewhere in the contract).

- HVAC and plumbing relocation.

- Rough-in, bracing, framing, or finish trim carpentry for installation. Structural support unless otherwise specified

- Cutting, structural welding, or reinforcement of structural steel members required for support of assemblies, as required.

- Any applicable taxes, permits or bonds related to the project.

- Government/Owner furnished equipment (G/OFE) or equipment by others that is integrated into the systems (as described above) is assumed to be current industry acceptable equipment in good working order. If it is determined that this equipment is faulty upon installation or adversely affects the system additional charges may be incurred.

## Important Notice: Tariff Impact on Pricing

Tariff Disclaimer

Please be advised that the prices, fees, and charges quoted or presented in our materials are subject to change due to tariff impacts and related international trade policies. As a valued customer, we want to ensure you understand the following:

- Potential Price Adjustments: Current global trade conditions and tariff implementations may necessitate price increases on some or all of our products and services.

- Timing of Changes: While we strive to maintain stable pricing, tariff-related adjustments may occur with limited advance notice when necessitated by governmental policy changes.

- Affected Products/Services: Tariff impacts may vary across our product and service lines based on country of origin, materials used, and applicable trade regulations.

- Commitment to Transparency: We are committed to providing clear communication regarding any price adjustments and their direct relationship to tariff implementation.

- Mitigating Measures: We continuously work to optimize our supply chain and explore alternatives to minimize the impact of tariffs on our customers.

We appreciate your understanding as we navigate these external market factors. For specific questions regarding how tariffs may affect your particular purchases or service agreements, please contact your account representative or our customer service team.

Last updated: 04/01/2025

Note: This disclaimer is intended to provide general information and does not constitute legal advice or a binding contractual term.

## Proposal Acceptance

Inconsideration of the Statement of Work set forth above in this Proposal and for other good and valuable consideration, the receipt and sufficiency of which are hereby acknowledged, the parties hereto execute an Agreement by duly authorized personnel of the parties on the dates below written.

| For DLH Corporation Accepted by: | For Net-AV Confirmed by: |
| --- | --- |
|  | Ted Koblick |
| ______________________________ (Signature & Title) | ______________________________ (Signature & Title) |
| Date: ______________________ | Date: ______________________ |
| Purchase Order # _______________ |  |